A CHECKLIST FOR PROJECT PLANNERS	Predesign

draft 30 March 2009/FT

o Project summary: one page description

o Find start up money, set up accounts

o Collect info from previous studies, capital construction requests, etc.

o Identify management group, start weekly check-ins (meet or phone)

o Check site:

- review of utilities map

- environmental hazards (Level 1 EA?), coordinate with EHS

- order site survey, or develop other planning base for this phase

- assemble geotechnical information from CPRE library

o Initial scoping meeting with project sponsor

- identify “alligators”

neighboring users

neighborhood groups

City code, building code, fire code issues

- identify “go-to” person on user side for management & const. meetings

- map out process: procedure manual, this checklist.  review/adjust as needed

- map out project schedule through final occupancy

- monitor legislative limitation issues

o Build pre-design project budget

- distribute to Facilities Services, project sponsor, VPFA?, review meeting,

- conduct or confirm cost/scope assumptions to guide programming process

(avoid “week before Christmas” syndrome)

- develop financial pro-formas, cash flow analyses, etc. as needed

o Develop or commission project program

o State Energy Efficient Design program (SEED)

- notify Facilities energy staff (Jeff Madsen)

- notify Office of Energy (Jeff Madsen)

- establish process and timeline for hiring energy analyst (planner + Jeff)

o For CPC meeting 1:

- identify patterns and policies

- identify preferred site

- identify user group, name chair

o Establish communication parameters:

- advance info one day ahead of meetings

- brief notes or summary within one week of meetings, by whom?

o Write project description for hiring architects

o Hire architects

- draft RFQ

- write/update contract template

- screen, rank qualification submittals

- invite firms for interview

- select preferred firm

- negotiate contract

o Map out design process with architect: scope goals, tasks & mtgs through SD

o Hire CM/GC

o Sustainability scoping (can be earlier)

- establish participants and map process

- identify environmental issues, relevant UO and State policies, laws

- set goals and priorities

- discuss opportunities and strategies

- establish metrics and performance targets

- document in project intentions paper

o Check in with Planning staff for project review

o Historic designation check of existing site & buildings

o Check in with City plan review staff, land use staff, if appropriate

o Identify construction project manager, planner and PM develop work plan, review

o Conduct value-setting session among users, design team, contractor

o Conduct quarterly financial review (funding, budget) or as end-of-phase activity

A CHECKLIST FOR PROJECT PLANNERS	Schematic Design

o If not already achieved, check off

- predesign sustainability items, above

- SEED items, above

- sustainability items, above

- ongoing weekly management check-in (w/ architect, contractor)

o Notify Oregon Arts Commission re % for art process

o Update budget based on program understanding

o Set up user group meeting schedule

o Set up focus groups, departmental users, and other input methods, as needed

o Conduct information session early in SD with other UO entities:

Facilities maintenance zone

Network Services/Telecom

Facilities central plant

Departmental or College support and/or technical staff

EHS

DPS

neighboring programs

o Conduct quarterly financial review (funding, budget) w/ planning, Facilities, VPFA

o Value analysis:  establish value points, areas needing more study

o When concepts begin to jell, schedule

- informal CPC review/discussion

- CPRE internal review (and invite FS?)

- mid-SD cost/scope review

o Code check-in with City (with EHS)

- fire and life safety narrative

- fire access mapped

- distribute notes within one week from CPRE

o SEED meeting one: establish appropriate time in process with FS, ODOE

o Near end of SD

- get cost estimate

- review draft SD report with all stakeholders

- schedule CPC meeting

o SD signoff of SD report by user group, including resolved cost estimate, budget, etc.

o When all of above checked, authorize launch of Design Development phase

[post construction:  debrief, record drawings, POE, etc.]